**Project Planning Phase**

**Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)**

| Date | 26 June 2025 |
| --- | --- |
| Team ID | LTVIP2025TMID58389 |
| Project Name | Order on the go |
| Maximum Marks | 5 Marks |

**Product Backlog, Sprint Schedule, and Estimation (4 Marks)**

| **Sprint** | **Functional Requirement (Epic)** | **User Story Number** | **User Story / Task** | **Story Points** | **Priority** | **Team Members** |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint-1** | | **User Authentication** | | --- | | USN-1 | As a user, I can sign up and log in securely. | 3 | High | S.Mohammad,G.Nitheesha |
|  |  | USN-2 | | As a user, I can reset my password. | | --- | | 2 | Medium | S.Mohammad,G.Nitheesha |
| **Sprint-2** | **Restaurant & Menu Discovery** | USN-3 | As a user, I can browse and search restaurants and menus. | 3 | High | S.Mohammad,G.Nitheesha |
| **Sprint-3** | **Cart & Order Management** | USN-4 | As a user, I can add or remove items from the cart. | 2 | High | S.Mohammad,G.Nitheesha |
|  |  | USN-5 | As a user, I can add or remove items from the cart. | 3 | High | S.Mohammad,G.Nitheesha |
| **Sprint-4** | **Payments & Reviews** | USN-6 | As a user, I can make secure payments through multiple options. | 3 | High | S.Mohammad,G.Nitheesha |
|  |  | USN-7 | As a user, I can write and read restaurant reviews. | 2 | Medium | S.Mohammad,G.Nitheesha |
|  |  | USN-9 | As a user, I can view my order history and reorder previous meals. | 2 | Medium | S.Mohammad,G.Nitheesha |

**Product Backlog & Sprint Schedule**

**Project Tracker, Velocity & Burndown Chart**

| **Sprint** | **Total Story Points** | **Duration** | **Sprint Start Date** | **Sprint End Date (Planned)** | **Story Points Completed (as on Planned End Date)** | **Sprint Release Date (Actual)** |
| --- | --- | --- | --- | --- | --- | --- |
| **Sprint-1** | 20 | 6 Days | 1 July 2025 | 2 August 2025 | 20 | 2 August 2025 |
| **Sprint-2** | 20 | 6 Days | 3 July 2025 | 4 August 2025 | 20 | 4 August 2025 |
| **Sprint-3** | 20 | 6 Days | 5 July 2025 | 6 August 2025 | 20 | 6 August 2025 |
| **Sprint-4** | 20 | 6 Days | 7 July 2025 | 8 August 2025 | 20 | 8 August 2025 |